## Slide 1: Crimson Board
Expanding your knowledge, one course at a time!

## Slide 2: OUTLINE
Meet Our Team
Project Overview
Development Summary
Overcoming Challenges
Lessons Learned
Future Considerations

## Slide 3: Meet our Team….
Srichandana Chakilam
Backend Developer

## Slide 4: As a booming learning management system,
Our project concept is to create a web-based platform that allows educators to manage, deliver, and track educational content and resources to their students in a structured and organized manner.
Course management, Content creation and management, Student management have become easier for educators, leading to better outcomes for students and improved educational experiences for everyone involved.
Alongside this, the project’s wow factor is its ability to facilitate communication between students and educators, including announcements, messaging, and discussion forums.

## Slide 5: We've got a killer tech-stack!!

## Slide 6: The evolution of our project from idea to reality..
Sprint 1: Getting Started
Gathered all requirements from customer
Researched tech stack options for the project
Sprint 2: Let's Get Logged In
Finalized the chosen technologies and frontend design
Implemented login and registration features on the backend.
Continued with frontend development
Timeline
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5

## Slide 7: …continued
Sprint 3: The Dashboards Are Here
Developed frontend components for student and instructor dashboards.
Backend team worked on API calls for dashboard features.
Sprint 4: Everything's Working
Made sure the website was working as a whole.
Users could sign up for courses, see course materials, submit assignments, and get grades.
Instructors could manage their courses and students.
Sprint 5: Time to Chat and Search
Added a chat feature so students and instructors could talk to each other.
Created a search bar so students could find the courses they were looking for.

## Slide 8: Navigating roadblocks and reaching our goals…
Lack of clarity on project requirements
Unexpected technical difficulties
Inadequate communication and collaboration
Resource constraints
Spending time with the customer and team to ensure everyone is on the same page.
Have a backup plan or contingency plan in place.
Hold regular team meetings and use project management tools.
Prioritize tasks and use agile methodologies to manage resources.

## Slide 9: Top learnings from the project endeavor….
Collaboration: Effective communication, cooperation, and collaboration are critical for delivering a successful project.
Adaptability: Change is inevitable, and it's essential to be flexible and adaptable in the face of evolving project requirements, constraints, and timelines.
Time management: It's essential to manage time effectively to meet deadlines and deliver the project on time.
Learning: It offers a unique opportunity to learn new skills, which can be applied in future projects and personal development.
Planning: A well-structured project plan is essential for ensuring that the project stays on track and that everyone involved knows what is expected of them.

## Slide 10: Reflections on what could have been done differently….
In retrospect, we could have spent more time at the outset to fully understand the end-users' needs and requirements.
One area for improvement would be to incorporate more frequent progress updates and checkpoints to ensure that the project stays on track.
If we were to do the project again, we would prioritize the development of more comprehensive documentation, including requirements, design, and testing, to streamline the development process and make it easier for future teams to build upon our work.

## Slide 11
THANK YOU!